REQUIREMENTS SPECIFICATION

AuthNorm Migration

Cloudera Java Streaming  →  Databricks Lakehouse

Re-platforming a plain-Java Kafka-to-Kafka normalization pipeline onto Databricks using Spark Structured Streaming, Auto Loader, and Delta Lake.

| FIELD | VALUE |
| --- | --- |
| Document Type | Requirements Specification (SRS) |
| System / Project | AuthNorm — Real-Time Event Normalization |
| Source Platform | Cloudera Hadoop (CDH/CDP), plain-Java streaming app |
| Target Platform | Databricks on Azure, Delta Lake on ADLS Gen2 |
| Migration Approach | Two-phase: Phase 1 minimal-change JAR reuse, Phase 2 Spark-native |
| Document Version | 1.0 |
| Status | Draft for Review |
| Audience | Data Architects, Platform Engineering, Application Engineering |

# Table of Contents

Table of Contents	1

1. Executive Summary	1

Migration Goal	1

2. Current State (As-Is)	1

2.1 Existing System Overview	1

2.1.1 AuthNorm Application (in scope for migration)	1

2.1.2 Real-Time Ingestion Application (out of scope, used as data source)	1

2.2 Current Architecture (As-Is)	1

2.3 Known Pain Points	1

3. Target State — Phase 1 (Minimal-Change Re-host)	1

3.1 Design Intent	1

3.2 Target Architecture — Phase 1	1

3.3 Component Responsibilities — Phase 1	1

3.4 Data Flow — Phase 1, Step by Step	1

3.5 Reference Code Skeleton — Phase 1	1

3.6 Phase 1 Pros & Cons	1

4. Target State — Phase 2 (Spark-Native Long-Term)	1

4.1 Design Intent	1

4.2 Target Architecture — Phase 2	1

4.3 Medallion Layers	1

Bronze Layer — bronze.raw_events	1

Silver Layer — silver.authnorm_events	1

Gold Layer — gold.* (business marts)	1

4.4 What Changes Between Phase 1 and Phase 2	1

5. Functional Requirements	1

5.1 Source / Ingestion	1

5.2 Processing	1

5.3 Sink / Output	1

5.4 Configuration & Catalog	1

6. Non-Functional Requirements	1

6.1 Performance & Scalability	1

6.2 Reliability & Recovery	1

6.3 Observability	1

6.4 Security & Compliance	1

7. Integration Points & Dependencies	1

8. Data Model	1

8.1 Source — bronze.raw_events (Parquet, surfaced as Delta)	1

8.2 Target — silver.authnorm_events (Delta)	1

8.3 Dead-Letter — silver.authnorm_events_dlq	1

9. Security & Governance	1

9.1 Identity & Access	1

9.2 Data Classification	1

9.3 Network	1

10. Migration Plan	1

10.1 Phased Approach	1

10.2 Parallel-Run Strategy (Reconciliation)	1

10.3 Roll-back	1

11. Risks & Mitigations	1

12. Success Criteria & Acceptance	1

13. Appendices	1

13.1 Glossary	1

13.2 Open Questions	1

13.3 References	1

# 1. Executive Summary

This document specifies the requirements, target architecture, and migration plan for moving the AuthNorm application from a Cloudera Hadoop cluster to the Databricks Lakehouse Platform on Azure.

AuthNorm is a real-time event-normalization application written in plain Java (no Spark, no Flink). It currently runs on Cloudera as a long-lived JVM process. It consumes events from a raw Kafka topic, applies a set of normalization, enrichment, and validation transformations, and produces normalized events back to a second Kafka topic for downstream consumers.

In parallel, a separate Real-Time Ingestion application consumes the same raw Kafka topic and lands the events as Parquet files in Azure Data Lake Storage Gen2 (ADLS Gen2). The Parquet dataset is functionally a faithful, time-ordered replay of the raw Kafka topic.

### Migration Goal

Re-host AuthNorm on Databricks with two design intents:

- Phase 1 — Minimal-Change Re-host: Replace the Kafka consumer with a Parquet/Delta-based source. Reuse the existing Java AuthNorm logic, packaged as a JAR, by invoking it from a thin Spark Structured Streaming wrapper. Output to a Delta table. Preserve business semantics 1:1.

- Phase 2 — Spark-Native Long-Term Solution: Re-implement the normalization logic in idiomatic Spark (DataFrame/SQL with selective UDFs), adopt the Medallion architecture (Bronze/Silver/Gold), introduce Delta Live Tables (DLT) for declarative orchestration, and unlock horizontal scalability, declarative data-quality expectations, and built-in lineage.

Key Insight:  Because an upstream system already lands the raw Kafka topic to Parquet in ADLS, AuthNorm does not need to consume Kafka directly from Databricks. Reading the Parquet/Delta landing zone is functionally equivalent and removes the cross-cluster Kafka dependency entirely.

# 2. Current State (As-Is)

## 2.1 Existing System Overview

Two independent applications consume the same upstream raw Kafka topic in the Cloudera environment:

### 2.1.1 AuthNorm Application (in scope for migration)

| ATTRIBUTE | VALUE |
| --- | --- |
| Runtime | Plain Java (JVM-based long-running process) |
| Framework | Apache Kafka Java client (consumer + producer); no Spark, no Flink |
| Deployment | Cloudera cluster (YARN application or stand-alone JVM) |
| Input | Raw Kafka topic (let us call it raw_events) |
| Processing | Per-record normalization, enrichment, validation, and reference-data lookups |
| Output | Normalized Kafka topic (let us call it authnorm_events) |
| State | Mostly stateless; minor in-memory caches for reference data |
| Delivery Semantics | At-least-once (Kafka offset commit after successful publish) |
| Throughput | [To be confirmed: events/sec, peak/avg] |
| Latency SLA | [To be confirmed: end-to-end ms] |

### 2.1.2 Real-Time Ingestion Application (out of scope, used as data source)

| ATTRIBUTE | VALUE |
| --- | --- |
| Runtime | Separate streaming application (existing, will remain operational) |
| Input | Same raw Kafka topic (raw_events) |
| Output | Parquet files in ADLS Gen2 — partitioned (commonly by ingest date/hour) |
| Cataloged As | External table on top of Parquet (Hive Metastore / Unity Catalog) |
| Data Fidelity | 1:1 with raw Kafka topic — every Kafka event is written as a Parquet row |
| Latency to Landing | Near-real-time (seconds-to-minutes, depending on commit policy) |

## 2.2 Current Architecture (As-Is)

Figure 1 — As-Is architecture on Cloudera: both AuthNorm and the Real-Time Ingestion app consume the same raw Kafka topic.

## 2.3 Known Pain Points

- Tight coupling to Cloudera; the JVM app shares cluster resources with other workloads and competes for capacity.

- Operational toil: manual scaling, restarts, offset management, alerting must be hand-built.

- No native CDC, no schema enforcement on Kafka — schema drift surfaces only at consumer time.

- Limited observability: no lineage, no native data-quality metrics, custom JMX-based monitoring.

- Cloudera platform lifecycle / licensing pressures motivate migration to a managed cloud platform.

# 3. Target State — Phase 1 (Minimal-Change Re-host)

## 3.1 Design Intent

Phase 1 is a re-host migration: the same AuthNorm business logic, the same per-event contract, the same output schema — only the source changes from Kafka to the existing Parquet landing zone in ADLS, and the sink changes from Kafka to a Delta table on Databricks.

Minimal-Change Principle:  The existing Java AuthNorm transformation classes are reused as-is, packaged into a JAR and invoked from a thin Spark Structured Streaming driver. No business logic is rewritten in Phase 1.

## 3.2 Target Architecture — Phase 1

Figure 2 — Phase 1 architecture: Auto Loader streams Parquet from ADLS into a thin Spark wrapper that invokes the legacy AuthNorm JAR (unchanged) and writes to a Delta sink.

## 3.3 Component Responsibilities — Phase 1

| COMPONENT | RESPONSIBILITY | TECH |
| --- | --- | --- |
| Source | Parquet landing zone for raw events (continues to be written by the existing ingestion app) | ADLS Gen2 + Parquet |
| Stream Reader | Discover new Parquet files incrementally; emit a streaming DataFrame | Auto Loader (cloudFiles) |
| AuthNorm JAR | The existing Java normalization logic, packaged as an uber-JAR; no code changes | Java 11/17 JAR on cluster libraries |
| Streaming Driver | Per micro-batch: deserialize, invoke AuthNorm Java for each row, materialize result, write to Delta | Scala or PySpark + foreachBatch |
| Sink | Delta table that holds the normalized output; ACID + schema-enforced | Delta Lake on ADLS Gen2 |
| Checkpoint | Tracks processed files and offsets for exactly-once semantics on retries | Spark checkpoint location on ADLS |
| Schema Registry | (Optional) JSON / Avro schema validation if upstream serializes with Avro | Confluent Schema Registry or schema file in ADLS |
| Orchestration | Job runs continuously; restart on failure; alerting on SLA breach | Databricks Workflows (Jobs UI / API) |
| Catalog | Tables registered for discoverability and access control | Unity Catalog |
| Secrets | Storage account keys, service principals | Databricks Secret Scopes (Azure Key Vault backed) |

## 3.4 Data Flow — Phase 1, Step by Step

- The existing Real-Time Ingestion App continues to consume raw_events from Kafka and writes Parquet files to a known ADLS path (for example abfss://landing@.../raw_events/date=YYYY-MM-DD/hour=HH/).

- On Databricks, a Structured Streaming job uses Auto Loader (format "cloudFiles" with cloudFiles.format="parquet") to incrementally discover new Parquet files. Auto Loader maintains internal file-notification state so it does not re-read files.

- For each micro-batch, the streaming job applies foreachBatch.

- Inside foreachBatch, the batch DataFrame is converted to an iterator of strongly-typed Java objects. Each object is passed to the existing AuthNormProcessor.process(InputEvent) method from the legacy JAR.

- The returned NormalizedEvent objects are collected into a DataFrame and written to the silver.authnorm_events Delta table in append mode.

- The job commits a checkpoint after each successful batch. On restart, processing resumes from the next un-processed file. No duplicates.

## 3.5 Reference Code Skeleton — Phase 1

The following Scala skeleton illustrates the Phase 1 wrapper. The legacy Java logic is invoked through AuthNormProcessor, which is a class shipped in the existing JAR. The wrapper does no normalization itself — it only handles ingestion, dispatch, and persistence.

// Phase 1: thin Spark Structured Streaming wrapper around legacy AuthNorm JAR
// File: AuthNormStreamingDriver.scala
 
import org.apache.spark.sql.{DataFrame, Row, SparkSession}
import org.apache.spark.sql.streaming.Trigger
import org.apache.spark.sql.functions._
import com.legacy.authnorm.{AuthNormProcessor, InputEvent, NormalizedEvent}
import scala.collection.JavaConverters._
 
object AuthNormStreamingDriver {
 
  def main(args: Array[String]): Unit = {
    val spark = SparkSession.builder()
      .appName("AuthNorm-Phase1")
      .getOrCreate()
 
    val landingPath    = "abfss://landing@<stg>.dfs.core.windows.net/raw_events/"
    val checkpointPath = "abfss://ckpts@<stg>.dfs.core.windows.net/authnorm/v1/"
    val outputTable    = "silver.authnorm_events"
 
    val raw = spark.readStream
      .format("cloudFiles")
      .option("cloudFiles.format", "parquet")
      .option("cloudFiles.schemaLocation", checkpointPath + "/_schema")
      .option("cloudFiles.schemaEvolutionMode", "addNewColumns")
      .load(landingPath)
 
    raw.writeStream
      .option("checkpointLocation", checkpointPath)
      .trigger(Trigger.ProcessingTime("30 seconds"))
      .foreachBatch { (batchDf: DataFrame, batchId: Long) =>
        val processor = new AuthNormProcessor()  // legacy Java class
 
        // map partitions to avoid serializing the processor for every row
        val normalized = batchDf.mapPartitions { rows =>
          val local = new AuthNormProcessor()    // one per partition
          rows.flatMap { row =>
            val input = RowToInputEvent.convert(row)        // helper bridge
            val out: NormalizedEvent = local.process(input) // legacy logic, untouched
            if (out == null) None else Some(NormalizedEventToRow.convert(out))
          }
        }(NormalizedEventEncoder.encoder)
 
        normalized.write
          .format("delta")
          .mode("append")
          .saveAsTable(outputTable)
      }
      .start()
      .awaitTermination()
  }
}

Why mapPartitions and not a UDF:  A row-level Scala UDF that calls Java is workable but pays per-row JVM dispatch overhead. mapPartitions instantiates the legacy AuthNormProcessor once per partition and amortizes any setup (reference-data loading, caches) across all rows in that partition. This is also where you would warm up DNS, SSL handshakes, etc.

## 3.6 Phase 1 Pros & Cons

| PROS | CONS / RISKS |
| --- | --- |
| Lowest engineering effort; reuses 100% of existing Java logic. | Java logic still executes row-by-row inside Spark — not horizontally scalable beyond JVM-per-partition. |
| Lowest risk of regression; per-event output is identical to today's pipeline. | No declarative data-quality checks, no expectations — still application-level error handling. |
| Decouples from Cloudera Kafka quickly — Databricks talks only to ADLS. | Latency floor is higher than direct Kafka consumption (limited by file commit frequency). |
| Delivers the platform exit immediately; future refactor is incremental. | Two code paths for a while: legacy JAR + Spark wrapper. |
| Delta sink gives you ACID, time travel, and downstream consumability for free. | Object-to-Row conversion bridges are extra code to test and maintain. |

# 4. Target State — Phase 2 (Spark-Native Long-Term)

## 4.1 Design Intent

Phase 2 fully embraces the Lakehouse pattern. The legacy Java row-by-row processor is decomposed into Spark DataFrame transformations and selective UDFs. The pipeline is expressed declaratively as Delta Live Tables (DLT), organized along the Bronze / Silver / Gold (Medallion) layers, with declarative data-quality expectations, automatic lineage, and built-in scaling.

## 4.2 Target Architecture — Phase 2

Figure 3 — Phase 2 architecture: Medallion (Bronze → Silver → Gold) inside a Delta Live Tables pipeline, with declarative DQ, auto-scaling, lineage, and observability.

## 4.3 Medallion Layers

### Bronze Layer — bronze.raw_events

- Auto Loader incrementally ingests Parquet files from the ADLS landing zone.

- Schema-on-ingest with schema evolution enabled (addNewColumns mode).

- Append-only; preserves exactly what arrived, including malformed records.

- Adds ingestion metadata columns: _ingest_ts, _source_file, _file_modification_ts.

### Silver Layer — silver.authnorm_events

- The Phase 1 Java logic is decomposed into Spark transformations: case statements, joins to reference data (broadcast or stream-static), column rewrites, type coercions.

- Residual non-vectorizable logic remains as Pandas UDFs or Scala UDFs — but the surface area is small and isolated.

- Declarative data-quality expectations are attached at this layer:

# DLT silver layer (Python)
import dlt
from pyspark.sql import functions as F
 
@dlt.table(
  name="silver_authnorm_events",
  comment="Normalized events; per-event schema-enforced, quality-gated.",
  table_properties={"quality": "silver"},
  partition_cols=["event_date"]
)
@dlt.expect_or_drop("valid_event_id",  "event_id IS NOT NULL")
@dlt.expect_or_drop("valid_timestamp", "event_ts BETWEEN '2020-01-01' AND current_timestamp()")
@dlt.expect("known_event_type",        "event_type IN ('login','logout','token','refresh')")
def silver_authnorm_events():
  bronze = dlt.read_stream("bronze_raw_events")
  return (
    bronze
      .withColumn("event_ts", F.to_timestamp("raw_ts"))
      .withColumn("event_date", F.to_date("event_ts"))
      .transform(normalize_user_fields)      # vectorized DataFrame transforms
      .transform(enrich_with_reference_data) # broadcast-joined lookups
      .transform(apply_normalization_rules)  # remaining UDFs only where unavoidable
  )

### Gold Layer — gold.* (business marts)

- Aggregations, daily roll-ups, session reconstructions, anomaly flags.

- Partitioned and Z-ordered for the most common analytical predicates.

- This layer is what BI tools, ML feature pipelines, and downstream APIs consume.

## 4.4 What Changes Between Phase 1 and Phase 2

| DIMENSION | PHASE 1 (RE-HOST) | PHASE 2 (SPARK-NATIVE) |
| --- | --- | --- |
| Logic execution | Row-by-row Java in JVM via mapPartitions | Vectorized DataFrame / SQL with selective UDFs |
| Code reuse | 100% of legacy Java code retained | Logic rewritten in Spark; legacy JAR deprecated |
| Data quality | Application-level checks inside Java | Declarative expect_or_drop expectations; tracked in DLT event log |
| Schema management | Manual via Auto Loader schemaEvolutionMode | DLT-managed schema with expectations and constraints |
| Orchestration | Databricks Workflow runs the Scala/PySpark wrapper | Delta Live Tables pipeline; declarative, auto-restart, auto-scaling |
| Lineage / observability | Custom dashboards; metrics from streaming UI | Unity Catalog automatic lineage + DLT event log + Lakehouse Monitoring |
| Scale-out behavior | Limited by Java logic; JVM contention possible | Native Spark parallelism; scales horizontally to TB/hour |
| Maintenance | Two code paths (Spark wrapper + legacy JAR) | Single pipeline definition; clear separation of layers |

# 5. Functional Requirements

Requirements use the convention F-### for functional and N-### for non-functional. All requirements apply to Phase 1 unless explicitly marked Phase 2.

## 5.1 Source / Ingestion

| ID | REQUIREMENT | PRIORITY |
| --- | --- | --- |
| F-101 | The system shall consume new Parquet files from the configured ADLS landing path incrementally, processing each file exactly once. | MUST |
| F-102 | The system shall use Auto Loader (cloudFiles) with cloudFiles.format = parquet for source discovery. | MUST |
| F-103 | The system shall preserve source ordering on a best-effort basis, ordering rows within each micro-batch by an event-timestamp column when defined. | SHOULD |
| F-104 | The system shall support schema evolution in the Parquet source — new columns added upstream shall be automatically picked up and surfaced. | MUST |
| F-105 | The system shall reject files that fail schema validation and route them to a dead-letter location, with file path and error logged. | MUST |
| F-106 | The system shall support back-fill of historical Parquet partitions through a one-time batch run that uses the same AuthNorm logic. | MUST |

## 5.2 Processing

| ID | REQUIREMENT | PRIORITY |
| --- | --- | --- |
| F-201 | The system shall produce normalized events that are bit-for-bit equivalent to the existing Kafka-based AuthNorm output for the same input record. | MUST |
| F-202 | The system shall preserve all per-event transformation semantics defined in the legacy Java code (normalization, enrichment, validation). | MUST |
| F-203 | The system shall apply transformations using the legacy Java JAR (Phase 1) or equivalent Spark transformations (Phase 2). | MUST |
| F-204 | The system shall log and route to a dead-letter table any record that the legacy logic flags as invalid or unprocessable. | MUST |
| F-205 | The system shall expose record-count metrics: read, processed, written, dropped, errored — per micro-batch and cumulative. | MUST |
| F-206 | Phase 2 — Data-quality expectations shall be expressed declaratively (DLT @expect / @expect_or_drop / @expect_or_fail). | MUST (Phase 2) |

## 5.3 Sink / Output

| ID | REQUIREMENT | PRIORITY |
| --- | --- | --- |
| F-301 | The system shall write the normalized output to a managed Delta table registered in Unity Catalog. | MUST |
| F-302 | The system shall partition the output Delta table by event_date and (optionally) event_type for query performance. | MUST |
| F-303 | The system shall apply OPTIMIZE and Z-ORDER on the output Delta table on a scheduled cadence (daily by default). | MUST |
| F-304 | The system shall enforce schema on write — incompatible records are rejected and routed to a quarantine table, not silently coerced. | MUST |
| F-305 | The output Delta table shall be append-only in Phase 1; merge / SCD-style updates are out of scope. | MUST |
| F-306 | Downstream consumers shall be able to subscribe to the output Delta table using Change Data Feed (CDF) once enabled. | SHOULD |

## 5.4 Configuration & Catalog

| ID | REQUIREMENT | PRIORITY |
| --- | --- | --- |
| F-401 | All file paths, table names, and tunables (trigger interval, max files per trigger) shall be externalized via Databricks job parameters and/or Unity Catalog volumes. | MUST |
| F-402 | All sensitive values (storage keys, service principal secrets) shall be retrieved through Databricks Secret Scopes backed by Azure Key Vault. | MUST |
| F-403 | Source and target tables shall be registered in Unity Catalog with documented descriptions, owners, and PII/sensitivity tags. | MUST |
| F-404 | Access to source bronze, silver, and gold layers shall be governed by Unity Catalog grants — readers cannot bypass to raw files. | MUST |

# 6. Non-Functional Requirements

## 6.1 Performance & Scalability

| ID | REQUIREMENT | TARGET |
| --- | --- | --- |
| N-101 | End-to-end latency from Parquet file landing to Delta row available shall not exceed the trigger interval + 60 seconds. | ≤ trigger + 60s |
| N-102 | The system shall sustain the peak throughput of the existing AuthNorm pipeline. | [confirm: events/sec] |
| N-103 | The system shall scale horizontally to handle a 3× burst above peak without operator intervention. | Auto-scale 1× → 3× |
| N-104 | Memory and CPU per worker shall be sized to avoid GC pauses > 200 ms. | GC pause P99 < 200ms |

## 6.2 Reliability & Recovery

| ID | REQUIREMENT | TARGET |
| --- | --- | --- |
| N-201 | The streaming job shall provide exactly-once write semantics to the Delta sink through Spark checkpoint + Delta transactional writes. | Exactly-once |
| N-202 | Job restart from checkpoint shall resume processing without duplicating or losing data. | Zero-loss |
| N-203 | Recovery Time Objective (RTO) after an unrecoverable cluster failure shall not exceed 30 minutes. | RTO ≤ 30 min |
| N-204 | Recovery Point Objective (RPO) — maximum data loss tolerated — shall be zero, given checkpointed state. | RPO = 0 |
| N-205 | The job shall auto-restart on transient cluster failures and surface failures > N retries to alerting. | Auto-retry x 3 |

## 6.3 Observability

| ID | REQUIREMENT | TARGET |
| --- | --- | --- |
| N-301 | All micro-batch metrics shall be published to Databricks system tables (system.billing, system.lakeflow) and/or Azure Monitor. | All batches |
| N-302 | Lineage from source Parquet → Delta target shall be visible in Unity Catalog. | Automatic |
| N-303 | Alerts shall fire when input lag, output backlog, or DLQ row count breach configured thresholds. | ≤ 5 min detection |
| N-304 | Audit logs (who read / wrote what) shall be retained for 90 days in Unity Catalog. | 90 days |

## 6.4 Security & Compliance

| ID | REQUIREMENT | PRIORITY |
| --- | --- | --- |
| N-401 | All data at rest on ADLS shall be encrypted using customer-managed keys (CMK) where available. | MUST |
| N-402 | All data in flight between Databricks and ADLS shall use TLS 1.2+. | MUST |
| N-403 | Workspace access shall be governed via Azure AD / Entra ID; service principals are used for production jobs. | MUST |
| N-404 | PII columns shall be tagged in Unity Catalog and access shall be controlled via column-level masking or row-level filters. | MUST |
| N-405 | Cluster traffic shall traverse private endpoints / VNet injection where applicable. | MUST |

# 7. Integration Points & Dependencies

| SYSTEM | INTERACTION | OWNERSHIP |
| --- | --- | --- |
| Real-Time Ingestion App | Produces Parquet files at the agreed ADLS path; file layout and naming contract must be stable. | Upstream data engineering team |
| ADLS Gen2 (landing) | Source for Auto Loader; AuthNorm has read-only access. | Platform / Storage team |
| ADLS Gen2 (silver/gold) | Sink; Databricks writes Delta files here. | AuthNorm team |
| Unity Catalog | Catalogs all bronze/silver/gold tables; governs access. | Platform team |
| Azure Key Vault | Holds secrets (storage keys, SP credentials); accessed via Databricks Secret Scopes. | Security / Platform team |
| Azure Monitor / Log Analytics | Receives cluster logs and pipeline metrics for alerting. | Platform / Operations team |
| Downstream Consumers | Read silver.authnorm_events (Delta) directly, or via Power BI / Synapse / external Delta Sharing. | Downstream teams (BI, ML, services) |
| Existing Cloudera AuthNorm | Decommission target — runs in parallel through cut-over, then retired. | AuthNorm team |

# 8. Data Model

## 8.1 Source — bronze.raw_events (Parquet, surfaced as Delta)

Schema is inherited from the upstream Real-Time Ingestion App. The exact column list is owned by the upstream team; the contract below is illustrative and must be validated against the live schema.

| COLUMN | TYPE | NOTES |
| --- | --- | --- |
| event_id | STRING | Unique per source event; usually a UUID or composite key. |
| event_type | STRING | login ¦ logout ¦ token ¦ refresh ¦ ... — drives normalization rules. |
| event_ts | TIMESTAMP | Event time as produced by source system; UTC. |
| user_id | STRING | Subject of the event; nullable for anonymous events. |
| payload | STRING / MAP | Free-form JSON or struct carrying event-specific fields. |
| source_system | STRING | Producer identifier. |
| _ingest_ts | TIMESTAMP | Added by Auto Loader / ingestion job. |
| _source_file | STRING | Added by Auto Loader; full ADLS path of the Parquet file. |

## 8.2 Target — silver.authnorm_events (Delta)

| COLUMN | TYPE | NOTES |
| --- | --- | --- |
| event_id | STRING | Carried through from source. |
| event_type | STRING | Normalized event_type (controlled vocabulary). |
| event_ts | TIMESTAMP | UTC, canonicalized. |
| event_date | DATE | Partition column derived from event_ts. |
| user_id_norm | STRING | Normalized subject identifier (e.g., lowercased, padded). |
| user_email | STRING | Enrichment from reference data (nullable). |
| tenant_id | STRING | Enrichment from reference data. |
| normalized_payload | STRUCT | Strongly-typed normalized payload per event_type. |
| risk_score | DOUBLE | If computed by AuthNorm rules. |
| status | STRING | OK ¦ FLAGGED ¦ REJECTED — controlled vocabulary. |
| error_code | STRING | Set when status != OK. |
| source_system | STRING | Pass-through. |
| authnorm_version | STRING | Version stamp of the AuthNorm logic that produced the row. |
| _processed_ts | TIMESTAMP | When AuthNorm wrote this row. |

## 8.3 Dead-Letter — silver.authnorm_events_dlq

Same schema as the target plus error_message (STRING) and original_row (STRING — JSON of the source row). Records flagged as unprocessable by AuthNorm logic land here for triage.

# 9. Security & Governance

## 9.1 Identity & Access

- Production jobs run as a dedicated Azure service principal with least-privilege scopes on storage and Unity Catalog.

- Human read access is granted through Unity Catalog grants on the silver / gold schemas; raw Parquet bypass is disallowed.

- Secrets (storage account keys, service principal credentials) live only in Azure Key Vault and are referenced through Databricks Secret Scopes; they never appear in notebooks or job configs.

## 9.2 Data Classification

- user_email, user_id_norm are tagged as PII in Unity Catalog.

- Column-level masking applied for non-privileged readers.

- Audit logs retained for 90 days; queries against PII columns are flagged in system.access.audit.

## 9.3 Network

- Databricks workspace deployed with VNet injection; cluster outbound traffic restricted via Network Security Groups (NSGs).

- Private endpoints used for ADLS Gen2 and Key Vault.

- No public Storage Account access; firewall whitelist by VNet subnet.

# 10. Migration Plan

## 10.1 Phased Approach

| PHASE | DURATION | OUTCOME | KEY ACTIVITIES |
| --- | --- | --- | --- |
| Phase 0 — Foundation | 1–2 weeks | Platform ready | Provision Databricks workspace + Unity Catalog; configure ADLS containers; set up secrets; baseline cluster + job templates. |
| Phase 1 — Re-host | 3–5 weeks | AuthNorm on Databricks (JAR-based) | Package legacy JAR; write Spark wrapper; integration test against historical Parquet partitions; parallel run vs Cloudera AuthNorm; reconcile output. |
| Phase 1.5 — Cut-over | 1–2 weeks | Cloudera AuthNorm decommissioned | Switch downstream consumers from Kafka topic to Delta table; freeze legacy app; monitor; retire. |
| Phase 2 — Spark-native rewrite | 6–10 weeks | Logic decomposed; DLT pipeline live | Translate Java rules → DataFrame / SQL; introduce DQ expectations; build DLT pipeline; A/B against Phase 1 output; deprecate legacy JAR. |
| Phase 3 — Optimization | Ongoing | SLA-tuned, fully governed | OPTIMIZE / Z-ORDER cadence; Lakehouse Monitoring; chargeback; access reviews; performance tuning. |

## 10.2 Parallel-Run Strategy (Reconciliation)

During Phase 1, the new Databricks pipeline runs in parallel with the existing Cloudera AuthNorm app. The two outputs are reconciled daily through a comparison job:

- Both outputs are loaded into a comparison schema.

- Records are joined on event_id.

- A diff-by-column report identifies any per-column discrepancies.

- Acceptance criterion: < 0.01% per-column drift over a 14-day window, with all drift explained.

- Only after acceptance is the Cloudera AuthNorm app decommissioned.

## 10.3 Roll-back

If a critical defect surfaces after cut-over, the rollback path is to re-enable the Cloudera AuthNorm app (kept in cold standby for at least 30 days post-cutover). The new Delta sink retains its history (time travel) so downstream consumers can be temporarily re-routed back to the Kafka topic.

# 11. Risks & Mitigations

| ID | RISK | PROBABILITY × IMPACT | MITIGATION |
| --- | --- | --- | --- |
| R-01 | Output drift vs legacy Kafka pipeline due to subtle differences in row-by-row processing. | Medium × High | Parallel run + per-column reconciliation; do not decommission Cloudera path until drift ≤ 0.01% for 14 days. |
| R-02 | Latency floor — Parquet landing is committed in batches, not row-by-row, increasing minimum end-to-end latency. | High × Medium | Confirm acceptable latency target with stakeholders; if sub-second is required, retain Kafka direct read as an option. |
| R-03 | Upstream Parquet schema changes silently break downstream. | Medium × High | Enable schema evolution + DLT expectations + alerting on new columns; contractual schema review with upstream team. |
| R-04 | Java logic depends on cluster-only resources (e.g., HDFS paths, JNDI lookups) that don't exist on Databricks. | Medium × High | Run a dependency audit during Phase 0; refactor or proxy any non-portable dependency. |
| R-05 | Cost overrun on Databricks due to under-tuned cluster sizing. | Medium × Medium | Set job-cluster (not all-purpose) defaults; enable auto-scale + auto-terminate; budget alerts on workspace level. |
| R-06 | Two code paths (Phase 1 JAR + Phase 2 Spark logic) drift before Phase 2 lands. | Medium × Medium | Strict feature freeze on legacy JAR after Phase 1 cut-over; all enhancements go into Phase 2 Spark logic only. |
| R-07 | Auto Loader file-discovery lag on very large directories. | Low × Medium | Use file-notification mode (event grid) instead of directory listing once file count > 100k per partition. |
| R-08 | Unity Catalog permissions misconfigured at cut-over — downstream consumers locked out. | Medium × High | Dry-run grants in a staging catalog; rehearse cut-over; have a roll-back grant script ready. |

# 12. Success Criteria & Acceptance

The migration is considered successful when all of the following conditions hold for a continuous 14-day window after Phase 1 cut-over:

- Functional parity: < 0.01% per-column drift between the Databricks Delta output and the legacy Kafka output, with all drift explained and accepted by data owners.

- Latency: 95th percentile end-to-end latency (file landing → Delta row visible) meets the configured SLA (initial target: ≤ 5 minutes).

- Reliability: zero data loss; all checkpoint-recovery scenarios validated in staging.

- Observability: alerts wired into the on-call channel; dashboards in place for input lag, output backlog, and DLQ count.

- Governance: all tables registered in Unity Catalog with owners, descriptions, and PII tags; access reviewed and approved by the data governance lead.

- Decommissioning plan signed off: a documented date for Cloudera AuthNorm retirement, with downstream consumers all confirmed migrated.

# 13. Appendices

## 13.1 Glossary

| TERM | DEFINITION |
| --- | --- |
| ADLS Gen2 | Azure Data Lake Storage Gen2 — hierarchical-namespace blob storage used as the data lake substrate. |
| Auto Loader | Databricks streaming source (cloudFiles) that incrementally discovers and ingests new files from cloud storage. |
| AuthNorm | The legacy event-normalization application that is the subject of this migration. |
| Bronze / Silver / Gold | Medallion architecture layers — raw, refined, and business-curated data respectively. |
| Delta Lake | Open-source storage layer adding ACID, schema enforcement, and time travel on top of Parquet. |
| DLT | Delta Live Tables — Databricks framework for declarative ETL pipelines on Delta Lake. |
| foreachBatch | Spark Structured Streaming sink operator that lets the user supply a function applied to each micro-batch DataFrame. |
| Unity Catalog | Databricks' centralized governance layer for data, metadata, and AI assets. |
| Z-ORDER | Delta Lake data layout that co-locates related information in the same set of files; speeds up queries that filter on Z-ordered columns. |

## 13.2 Open Questions

- Confirm peak and average throughput of the existing AuthNorm app (events/sec, MB/sec).

- Confirm acceptable end-to-end latency SLA. Sub-second? Few minutes? This sizes Phase 1 viability.

- Inventory of downstream consumers of the existing Kafka output topic and their preferred consumption pattern (Delta read, Kafka, both).

- Schema-registry usage on the upstream Kafka topic — Avro / JSON / Protobuf?

- Reference data sources used by AuthNorm (lookups, caches) — where will they live in Databricks?

- Approved Databricks workspace, Unity Catalog catalog name, ADLS account names, secret-scope names.

- Compliance posture for PII columns — masking strategy, retention policy on DLQ data.

- Capacity / cost envelope for the new pipeline.

## 13.3 References

- Databricks Auto Loader — https://docs.databricks.com/ingestion/auto-loader/index.html

- Spark Structured Streaming Programming Guide — https://spark.apache.org/docs/latest/structured-streaming-programming-guide.html

- Delta Lake documentation — https://docs.delta.io/latest/index.html

- Delta Live Tables — https://docs.databricks.com/delta-live-tables/index.html

- Unity Catalog — https://docs.databricks.com/data-governance/unity-catalog/index.html

- Medallion Architecture — https://www.databricks.com/glossary/medallion-architecture

— End of document —